Microsoft Autopilot Implementation Project

Project Guide

Hybrid Azure AD Environment Implementation

Strategic Planning • Deployment Modes

# Project Charter

## Overview

Objective: Implement Microsoft Autopilot for laptop deployment enabling zero-touch provisioning and remote device setup with security configurations and application deployment

Technology Stack: Microsoft Autopilot, Intune, Active Directory, SCCM, Active Directory Certificate Services (ADCS), Cisco Secure Client Suite

Estimated Duration: TBD

Complexity Level: Advanced

## Success Criteria

- Laptops successfully enroll through Autopilot without manual IT intervention

- Devices achieve hybrid Azure AD join status automatically

- All critical security applications are deployed during Autopilot process

- Appropriate deployment mode selected based on use case and requirements

- Device naming convention implemented consistently

- Zero-touch deployment success rate >95%

# Autopilot Deployment Mode Strategy

Microsoft Autopilot offers multiple deployment modes, each optimized for different scenarios and business requirements. This section provides a comprehensive framework for selecting the appropriate deployment mode based on specific use cases and organizational needs.

## Deployment Mode Overview

### User-Driven Deployment

Description: End users complete the device setup process themselves with minimal IT involvement. The device is shipped directly to users who follow guided setup instructions.

Key Characteristics:

- User initiates and completes the setup process

- Requires user credentials during OOBE

- Applications install during Autopilot provisioning (if using ESP)

- Ideal for remote workforce and direct-ship scenarios

### Pre-Provisioning (White Glove)

Description: Depot or partners pre-configure devices before shipping to end users. This hybrid approach combines the benefits of IT control with user convenience.

Key Characteristics:

- Two-phase deployment process

- Depot pre-configures device in controlled environment

- User completes final personalization step

## Deployment Mode Decision Matrix

Use this decision matrix to determine the most appropriate Autopilot deployment mode based on your specific requirements and constraints.

| Device Ownership | Personal/Assigned | Shared/Kiosk | Personal/Assigned |
| --- | --- | --- | --- |
| Deployment Speed | Fast (45-60 min) | Fast (30-45 min) | Fastest (10-20 min) |
| IT Control Level | Medium | High | Highest |
| Support Requirements | User Support | Minimal | IT Intensive |

## Feasibility Testing Framework

Before committing to a specific deployment mode, conduct comprehensive feasibility testing to validate performance and user experience.

| Testing Criteria | Go/Proceed | Caution/Optimize | No-Go/Alternative |
| --- | --- | --- | --- |
| Deployment Success Rate | ≥95% | 90-94% | <90% |
| Average Deployment Time | <60 minutes | 60-90 minutes | >90 minutes |
| User Satisfaction Score | ≥4.0/5.0 | 3.0-3.9/5.0 | <3.0/5.0 |

# Critical Applications Deployment

The following applications are mandatory and must be deployed during the Autopilot process before device handoff to users.

## Security & Compliance Applications

- CrowdStrike Windows Sensor

Priority: Critical - Install during Autopilot process

Installation Requirements: Silent installation with organization-specific configuration

- Absolute Agent

Priority: High - Install during Autopilot process

Installation Requirements: Silent installation with pre-configured server settings

- Cisco Secure VPN Client

Priority: Critical - Install during Autopilot process

Special Requirements: pre-logon capability

- Duo for Windows Logon

Priority: High - Install before user first logon

- EPASS

Priority: Medium - Can install during or after Autopilot

Dependences: Domain join completion required

- Company Portal

Priority: Low - Required for user self-service

Configuration: Corporate branding, available applications

- Google Chrome Browser

Priority: Medium - Standard productivity application

Configuration: Enterprise policies, extension management

# Critical Security Policies

These security policies must be applied before the device completes Autopilot and joins the domain to ensure consistent security posture.

## System Configuration Policies

- Windows Edition Upgrade - Upgrade from Windows Pro to Enterprise

Timing: Must execute early in Autopilot process

Requirements: Valid Windows Enterprise license key, automatic reboot handling

- CIS Baseline Security Policies - Industry-standard security hardening

Scope: Windows 11 CIS Level 1 Enterprise baseline

Key Areas: Account policies, audit policies, user rights, security options

- Defender for Endpoint Onboarding

Components: Intune deployed onboarding package

Timing: deployed before user logon,

- USB Storage Drive Restrictions - Removable storage access control

Policy Options: Block all removable storage, Allow read-only access

Consideration: May impact user productivity - requires business stakeholder approval

# Device Naming Strategy

Establishing a consistent device naming convention is critical for management, security, and compliance. This section evaluates three approaches for implementing device naming in a hybrid Azure AD environment with Autopilot.

## Hybrid Azure AD Join Naming Limitations

Key Constraints:

- 15-character limit for on-premises Active Directory compatibility

- No special characters except hyphens (no spaces, underscores, or symbols)

## Recommended Device Naming Approach

Recommendation: Hybrid approach combining Autopilot profiles with PowerShell script fallback

### Current Naming Convention for Physical devices

| Device Type | Location Code | Serial Number | Full Device Name |
| --- | --- | --- | --- |

# Complete Implementation Plan

## Phase 1: Infrastructure Preparation & Feasibility Testing (TBD)

### Prerequisites Setup

- Azure AD Premium Licensing: Verify P1/P2 licensing in Tenant

- Intune Licensing: Ensure sufficient Intune licenses for target Users

- SCCM Current Branch: Confirm SCCM Deployment is on a version that supports Co-Management and other required features.

- Network Requirements: Ensure Servers and Devices can reach Microsoft Intune services, and that devices can reach internal resources

### Intune Connector for Active Directory

- Server Selection: Identify Windows Server 2016+ in pre-production domain

- Connector Installation: Download and install Intune Connector

- Service Account Creation: Create dedicated service account with domain join permissions

### Autopilot Mode Feasibility Assessment

- Conduct User-Driven deployment feasibility testing

- Evaluate Pre-Provisioning requirements and benefits

- Test critical application deployment in both modes

- Create deployment mode decision matrix for different user scenarios

Deliverable: Functional Intune Connector and deployment mode strategy with documented decision criteria

## Phase 2: Application Packaging & Policy Configuration (TBD)

### Critical Application Packaging

Priority 1 - Security Applications

- Package CrowdStrike Windows Sensor with organization configuration

- Package Cisco Secure VPN Client with machine certificates

- Configure Absolute Agent with server settings

Priority 2 - Authentication Applications

- Configure Duo for Windows Logon with integration keys

- Package EPASS with domain dependency handling

- Configure Company Portal with corporate branding

### Critical Security Policy Implementation

- Create Windows Enterprise Edition upgrade policy

- Import and configure CIS Level 1 baseline policies

- Deploy Microsoft Defender for Endpoint onboarding package

Deliverable: All critical applications packaged and security policies configured for deployment

## Phase 3: Device Naming & Autopilot Profiles (TBD)

### Device Naming Implementation

- Create department-specific Autopilot profiles with naming templates

- Develop PowerShell script for custom naming scenarios

- Test naming approaches with pilot devices

### Autopilot Profile Configuration

- Configure user-driven deployment profiles

- Assign critical applications to profiles with proper sequencing

- Configure security policies to deploy before domain join

Deliverable: Complete Autopilot profiles with device naming, applications, and policies

## Phase 4: Co-management Setup (Co-Management already enabled)

### SCCM Client Deployment

- Enable co-management in SCCM console

- Create Intune Win32 app for SCCM client

- Configure client installation with site code and CMG

- Test Pre-Provisioning workflow for devices requiring this mode

Deliverable: Functional co-management with SCCM client deployment via Intune

## Phase 5: Testing and Validation (TBD)

### Comprehensive Testing

- Test all critical applications deployment in both User-Driven and Pre-Provisioning modes

- Validate device naming across all scenarios

- Compare deployment mode performance metrics

- Conduct end-to-end pilot testing with 20+ devices using mixed deployment modes

Deliverable: Validated Autopilot deployment process with performance data for both modes

## Phase 6: Production Rollout (TBD)

### Rollout Execution

- Train AskIT and Workplace L2 teams on new deployment methods for devices

- Implement deployment mode decision matrix for device assignments (User-Drive vs White-Glove)

- Execute phased production rollout across departments in organization

- Setup Whiteboard and Issue tracker to document issues.

Deliverable: Full production deployment with comprehensive monitoring and support

# Success Metrics and KPIs

## Deployment Mode Selection Metrics

- Decision Matrix Implementation: Target 100% of devices assigned appropriate deployment mode

- User-Driven Success Rate: Target ≥95% for devices designated for this mode

- Pre-Provisioning Efficiency: Target <40 minutes final user set up for pre-provisioned devices

## Application Deployment Success

- CrowdStrike Deployment Success: Target 100% - Critical security requirement

- VPN Client Installation: Target 100% - Required for domain join

- All Critical Apps Deployment: Target >98% success rate across all deployment modes

## Overall Performance

- User-Driven Deployment Time: Target <60 minutes from unboxing to user productivity

- Pre-Provisioning Final Setup: Target <40 minutes for final user personalization

- User Satisfaction: Target >4.0/5.0 in post-deployment survey across all modes

- Support Ticket Reduction: Target TBD reduction in deployment-related tickets

Microsoft Autopilot Implementation Project Guide

Document Version: 4.0 | Last Updated: February 2026

Strategic Planning • Deployment Mode Decision Matrix • Complete Implementation Phases

Document Revision History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | February 13, 2026 | Jorge Rodriguez | Initial release |
| 1.1 | February 13, 2026 | Jorge Rodriguez | Updated wording and formatting |
| 1.2 | February 18, 2026 | Jorge Rodriguez | Updated formatting, removed estimated weeks |