Microsoft Autopilot Implementation Project

Comprehensive Project Guide

Hybrid Azure AD Environment Implementation

Including Deployment Mode Decision Matrix & Feasibility Testing

# Project Charter

## Overview

Objective: Implement Microsoft Autopilot for laptop deployment enabling zero-touch provisioning and remote device setup with comprehensive security and application deployment

Technology Stack: Microsoft Autopilot, Intune, Active Directory, SCCM, Cisco Secure VPN, CrowdStrike, Absolute Agent, Windows Enterprise Edition

Estimated Duration: 10-14 weeks

Complexity Level: Advanced

## Success Criteria

- Laptops successfully enroll through Autopilot without manual IT intervention

- Devices achieve hybrid Azure AD join status automatically

- All critical security applications deploy during Autopilot process

- Appropriate deployment mode selected based on use case and requirements

- Deployment time optimized based on selected Autopilot mode

- Device naming convention implemented consistently

- Zero-touch deployment success rate >95%

# Autopilot Deployment Mode Strategy

Microsoft Autopilot offers multiple deployment modes, each optimized for different scenarios and business requirements. This section provides a comprehensive framework for selecting the appropriate deployment mode based on specific use cases and organizational needs.

## Deployment Mode Overview

### User-Driven Deployment

Description: End users complete the device setup process themselves with minimal IT involvement. The device is shipped directly to users who follow guided setup instructions.

Key Characteristics:

- User initiates and completes the setup process

- Requires user credentials during OOBE

- Applications install after user signs in

- Ideal for remote workforce and direct-ship scenarios

### Self-Deploying Mode

Description: Devices are fully configured without user interaction during the initial setup. Typically used for shared devices or kiosks where no specific user account is needed during setup.

Key Characteristics:

- No user credentials required during setup

- Device completes setup autonomously

- Ideal for shared devices, kiosks, or meeting room systems

- Requires Azure AD Premium licensing

### Pre-Provisioning (White Glove)

Description: IT staff or partners pre-configure devices before shipping to end users. This hybrid approach combines the benefits of IT control with user convenience.

Key Characteristics:

- Two-phase deployment process

- IT pre-configures device in controlled environment

- User completes final personalization step

- Optimal for complex configurations or slow networks

## Deployment Mode Decision Matrix

Use this decision matrix to determine the most appropriate Autopilot deployment mode based on your specific requirements and constraints.

| Criteria | User-Driven | Self-Deploying | Pre-Provisioning |
| --- | --- | --- | --- |
| Device Ownership | Personal/Assigned | Shared/Kiosk | Personal/Assigned |
| User Technical Skill | Basic to Advanced | Not Applicable | Basic |
| Network Connectivity | User's Location | Deployment Location | IT Controlled |
| Deployment Speed | Fast (45-60 min) | Fast (30-45 min) | Fastest (10-20 min) |
| IT Control Level | Medium | High | Highest |
| Complex Configurations | Limited | Moderate | Excellent |
| Support Requirements | User Support | Minimal | IT Intensive |

## Recommended Use Case Scenarios

### User-Driven Deployment - Recommended Scenarios

- Remote Workforce: Employees working from home or distributed locations

- Direct Ship to User: Devices shipped directly from vendor to end user

- Standard Configurations: Users requiring standard corporate application sets

- Tech-Savvy Users: Users comfortable with technology and self-service

- Cost Optimization: Scenarios where minimizing IT labor costs is priority

### Self-Deploying Mode - Recommended Scenarios

- Shared Devices: Conference room systems, lobby kiosks, training labs

- Digital Signage: Display systems without user interaction

- Point-of-Sale Systems: Retail or hospitality devices with specific applications

- Public Access Terminals: Library computers, hospital check-in systems

### Pre-Provisioning - Recommended Scenarios

- Executive/VIP Users: High-profile users requiring white-glove service

- Complex Security Requirements: Multiple security applications, certificates, specialized software

- Limited Bandwidth: Remote locations with poor internet connectivity

- Specialized Hardware: Devices with specific drivers, CAD workstations, engineering systems

- Regulatory Compliance: Healthcare, finance, or government environments with strict requirements

- Large Application Packages: Devices requiring software that takes >30 minutes to install

# Autopilot Feasibility Testing Framework

Before committing to a specific Autopilot deployment mode, it is critical to conduct comprehensive feasibility testing to validate technical capabilities, performance characteristics, and user experience across your specific environment and requirements.

## User-Driven Deployment Feasibility Assessment

### Technical Feasibility Testing

Network Connectivity Requirements

- Test VPN client pre-logon connectivity from typical user locations

- Validate hybrid Azure AD join over various network conditions

- Measure bandwidth requirements for application downloads

- Test failover scenarios when corporate network is unavailable

Application Deployment Validation

- Verify all critical applications install successfully during user-driven process

- Test CrowdStrike and security application deployment timing

- Validate SCCM client installation and co-management establishment

- Confirm Windows Enterprise upgrade completes before domain join

Security Policy Application

- Verify CIS baseline policies apply before user access

- Test Defender for Endpoint onboarding during Autopilot

- Validate certificate deployment for VPN and authentication

### User Experience Testing

Setup Process Validation

- Conduct user acceptance testing with representative user groups

- Measure actual setup time from unboxing to productivity

- Document common user questions and confusion points

- Test with various user technical skill levels

Error Recovery Testing

- Test recovery procedures when applications fail to install

- Validate fallback options when network connectivity issues occur

- Test support escalation procedures for stuck deployments

### Performance and Reliability Testing

Deployment Timing Analysis

- Baseline: Standard deployment time without critical applications

- Full Load: Deployment time with all required applications and policies

- Network Variables: Test across different bandwidth scenarios

- Geographic Testing: Validate performance across different user locations

Success Rate Metrics

- Track deployment success rate across 50+ test devices

- Document failure modes and root causes

- Measure application installation success rates

- Validate security policy compliance rates

## Feasibility Testing Decision Framework

Use the following framework to determine whether User-Driven deployment is suitable for your organization based on feasibility testing results.

| Testing Criteria | Go/Proceed | Caution/Optimize | No-Go/Alternative |
| --- | --- | --- | --- |
| Deployment Success Rate | ≥95% | 90-94% | <90% |
| Average Deployment Time | <60 minutes | 60-90 minutes | >90 minutes |
| Critical App Install Success | 100% | 95-99% | <95% |
| User Satisfaction Score | ≥4.0/5.0 | 3.0-3.9/5.0 | <3.0/5.0 |
| Support Ticket Volume | <5% of deployments | 5-10% of deployments | >10% of deployments |

## Alternative Mode Evaluation

If User-Driven deployment testing indicates caution or no-go scenarios, consider these alternatives based on specific challenges identified:

Deployment Time Issues (>90 minutes): Consider Pre-Provisioning to handle large application installations in controlled environment

Network Connectivity Problems: Pre-Provisioning allows applications to be installed over corporate network before shipping

User Experience Challenges: Pre-Provisioning reduces user interaction to final personalization steps only

Application Installation Failures: Pre-Provisioning allows IT to validate all applications before device shipment

# Critical Applications Deployment

The following applications are mandatory and must be deployed during the Autopilot process. Application deployment success is a key factor in determining feasibility of User-Driven vs Pre-Provisioning approaches.

## Security & Compliance Applications

- CrowdStrike Windows Sensor - Critical EDR protection (Must install before domain join)

- Cisco Secure VPN Client - Required for hybrid domain join capability

- Absolute Agent - Device theft recovery and management

- Duo for Windows Logon - Multi-factor authentication

- EPASS - Password management and SSO

- Company Portal - Self-service application management

- Google Chrome Browser - Enterprise browser with policies

# Updated Implementation Plan

## Phase 1: Infrastructure & Feasibility Testing (Weeks 1-3)

### Autopilot Mode Feasibility Assessment

- Conduct User-Driven deployment feasibility testing

- Evaluate Pre-Provisioning requirements and benefits

- Test critical application deployment in both modes

- Document performance and user experience differences

- Create deployment mode decision matrix for different user scenarios

Deliverable: Deployment mode strategy with documented decision criteria and test results

# Updated Success Metrics

## Deployment Mode Selection Metrics

- Decision Matrix Implementation: Target 100% of devices assigned appropriate deployment mode

- User-Driven Success Rate: Target ≥95% for devices designated for this mode

- Pre-Provisioning Efficiency: Target <20 minutes final user setup for pre-provisioned devices

## Feasibility Testing Success Metrics

- Test Coverage: Test minimum 50 devices across different scenarios

- Performance Baseline: Document deployment time variance <20% across test scenarios

- User Acceptance: Achieve >4.0/5.0 satisfaction score in feasibility testing

Microsoft Autopilot Implementation Project Guide

Document Version: 3.0 | Last Updated: February 2026

Includes Deployment Mode Decision Matrix & Feasibility Testing Framework