TRADES REVIEW SUBMISSION Microsoft 365 Desired State Configuration Production Environment Implementation

January 2026 • IT Infrastructure & Security • Version 1.0

# 1. Executive Summary

This document presents the formal trade review submission for the proposed implementation of Microsoft 365 Desired State Configuration (M365 DSC) within the production Microsoft 365 tenant environment. It provides the executive summary, acceptance criteria, and supporting high-level design information required for architectural and governance review.

## 1.1 Project Overview

Microsoft 365 Desired State Configuration (M365 DSC) is an open-source PowerShell-based framework developed by Microsoft that enables organisations to define, enforce, monitor, and remediate the configuration of their Microsoft 365 tenants as code. M365 DSC translates tenant configuration settings across services — including Exchange Online, SharePoint Online, Microsoft Teams, Entra ID, Defender, and Security & Compliance — into declarative configuration files that represent the desired state of the environment.

The primary driver for this initiative is the need to establish a reliable, auditable, and automated mechanism for maintaining configuration governance across the organisation’s Microsoft 365 environment. As cloud platform complexity grows, manual configuration review processes are no longer sustainable for ensuring compliance with internal security standards and external regulatory requirements.

## 1.2 Purpose & Business Justification

Problem Statement

The organisation’s Microsoft 365 environment is subject to ongoing configuration drift, where administrative changes, service updates, or human error alter settings from their approved baseline. Without an automated enforcement mechanism, identifying and correcting drift requires significant manual effort and introduces risk of extended non-compliance exposure.

This implementation addresses the following business needs:

- Configuration Assurance: Provide continuous validation that M365 service configurations align with approved security and operational baselines.

- Compliance Enablement: Support audit and CISO-led compliance reviews with exportable, versioned configuration snapshots as evidence.

- Operational Efficiency: Reduce manual effort associated with configuration review cycles through automated drift detection and optional remediation.

- Risk Reduction: Minimise the window between configuration drift occurrence and correction, reducing security and regulatory exposure.

- Change Governance: Integrate configuration management with existing change control processes to maintain accountability for all M365 configuration changes.

## 1.3 Scope

| In Scope — Phase 1 | Entra ID (Azure AD), Exchange Online, SharePoint Online, Microsoft Teams, Security & Compliance Centre, Microsoft Defender |
| --- | --- |
| In Scope — Phase 2 | Power Platform, Intune device configuration policies, additional Defender workloads (subject to Phase 1 outcomes) |
| Out of Scope | Third-party SaaS integrations, on-premises Active Directory (EQU.LOCAL) configuration management, non-Microsoft cloud services |
| Environment | Production Microsoft 365 tenant; hybrid Active Directory (EQU.LOCAL); Azure-connected infrastructure |
| Execution Platform | To be confirmed during detailed design — candidate platforms: Azure Automation Runbooks, Azure Container Instances, on-premises server |

## 1.4 Proposed Architecture Summary

The solution will leverage Service Principal (App Registration) identities with certificate-based authentication as the primary authentication method, providing enhanced security over named user service accounts. Separate Service Principals will be provisioned per M365 service category, following the principle of least privilege.

Configuration exports and state files will be stored in Azure Blob Storage with private endpoints, immutable retention policies, and geo-redundant storage (GRS) for disaster recovery. Certificate management will be centralised through Azure Key Vault, subject to CISO team approval, with automated rotation and expiry alerting 30 days prior to expiration.

In the initial phase, M365 DSC will operate in detection-only mode, generating drift alerts to the Tenant Administration team and Security Operations Centre (SOC) without performing automatic remediation. Remediation workflows will be assessed for future phases once operational confidence is established.

# 2. Acceptance Criteria

The following acceptance criteria define the conditions that must be satisfied for the M365 DSC implementation to be considered production-ready and approved for ongoing operation. Criteria are grouped by domain to facilitate structured review and sign-off.

## 2.1 Technical Requirements

| # | Acceptance Criterion | Category | Priority |
| --- | --- | --- | --- |
| TC-01 | M365 DSC successfully authenticates to all in-scope M365 workloads using Service Principal certificate-based authentication with no interactive login prompts. | Authentication | Critical |
| TC-02 | All Service Principals are provisioned with minimum required API permissions only; no over-privileged permissions are granted. | Authentication | Critical |
| TC-03 | Certificates are stored in Azure Key Vault with access restricted to the execution service identity; no certificate material is stored on disk or in scripts. | Security | Critical |
| TC-04 | Configuration export successfully captures the current state of all Phase 1 in-scope workloads (Entra ID, Exchange Online, SharePoint Online, Teams, Security & Compliance, Defender). | Functionality | Critical |
| TC-05 | Configuration drift detection executes on the scheduled cadence and produces accurate drift reports identifying all changed settings against the approved baseline. | Functionality | Critical |
| TC-06 | Drift alerts are successfully delivered to the Tenant Administration team and SOC via configured alerting channels within 15 minutes of drift detection. | Monitoring | High |
| TC-07 | All DSC operations are captured in the audit log with sufficient detail to identify: the operation performed, the service principal used, the timestamp, and the outcome. | Audit & Compliance | Critical |
| TC-08 | Configuration export files stored in Azure Blob Storage are encrypted at rest, accessible only via private endpoint, and protected by immutable retention policies. | Security | Critical |
| TC-09 | The solution executes within Microsoft Graph API rate limits without generating throttling errors during normal scheduled operations. | Performance | High |
| TC-10 | High availability is demonstrated by the execution environment remaining operational following simulated failure of a single component. | Availability | High |
| TC-11 | Certificate rotation process is tested and documented; rotation completes without service interruption and without requiring manual credential updates. | Operations | High |
| TC-12 | DSC configuration files are stored in version control with full change history; all changes are associated with an approved change record. | Change Management | High |

## 2.2 Compliance Checks

- All Service Principals and their associated permissions have been reviewed and approved by the CISO team prior to production provisioning.

- Data residency requirements are met; configuration export data is stored in the approved Azure region aligned with organisational data governance policy.

- Azure Key Vault configuration has been reviewed against organisational security standards, including access policies, diagnostic logging, and soft-delete/purge protection settings.

- Privileged Identity Management (PIM) is enabled for administrative access to the M365 DSC execution environment and associated Azure resources.

- An information security risk assessment has been completed and accepted by the risk owner prior to go-live.

- All access to DSC configuration files and execution infrastructure is governed by role-based access control (RBAC) with no standing administrative access.

- Comprehensive audit logging is enabled for Azure Key Vault, Azure Storage, and all M365 DSC execution activities; logs are forwarded to the centralised SIEM platform.

## 2.3 Business Success Measures

Operational Success Criteria

The following measures define business-level success for the M365 DSC implementation: - Configuration Baseline Established: A validated, approved baseline configuration export has been captured for all Phase 1 in-scope M365 workloads and stored in version control. - Drift Detection Operational: Configuration drift is automatically detected and reported within the agreed detection window (target: within 4 hours of change occurrence for scheduled checks). - Compliance Reporting Available: Automated compliance status reports are available to the CISO team and relevant stakeholders on a scheduled basis (weekly minimum), showing configuration compliance percentage by workload. - Zero Undetected Drift Events: During the initial 30-day hypercare period, no configuration drift events that occurred within the monitoring scope go undetected. - Operational Acceptance: The Tenant Administration team and SOC have confirmed they have received training, have access to required runbooks, and can operate the solution independently. - Change Process Integration: M365 DSC configuration changes are successfully integrated into the existing change management process, with evidence that at least one change cycle has been completed end-to-end. - Disaster Recovery Validated: A simulated disaster recovery exercise has been completed, demonstrating the ability to restore DSC operational capability within the agreed Recovery Time Objective (RTO).

# 3. High-Level Design (HLD) Summary

The following section captures the key architectural components and design decisions for the M365 DSC implementation. Detailed HLD documentation should be attached as a separate artefact and registered in the Document Repository against this submission.

## 3.1 Solution Architecture Overview

| Solution Name | Microsoft 365 Desired State Configuration — Production Implementation |
| --- | --- |
| Primary Platform | Microsoft 365 / Azure (hybrid environment with EQU.LOCAL Active Directory) |
| Authentication Model | Service Principal with certificate-based authentication (Azure Key Vault managed) |
| Execution Environment | TBD — Candidate: Azure Automation Runbooks / Azure Container Instances |
| Configuration Storage | Azure Blob Storage (private endpoint, GRS, immutable retention) |
| Monitoring Integration | Existing SIEM/SOAR platform; SOC and Tenant Admin alerting |
| Initial Operating Mode | Detection-only (drift alerts, no auto-remediation in Phase 1) |
| Change Control | All configuration baseline changes require approved change record |

## 3.2 Key Architectural Decisions

| Decision Area | Selected Approach | Rationale |
| --- | --- | --- |
| Authentication Identity | Service Principals (App Registrations) | Avoids dependency on named user accounts; supports non-interactive execution; aligns with least privilege principles |
| Auth Method | Certificate-based (no secrets/passwords) | Most broadly supported across M365 workloads; certificates managed in Key Vault with full lifecycle controls |
| SPN Structure | Separate SPN per service category | Limits blast radius of compromised credential; enables granular permission scoping per workload |
| Operating Mode — Phase 1 | Detection-only (no auto-remediation) | Reduces risk of unintended configuration changes during initial rollout; builds operational confidence |
| Config Storage | Azure Blob Storage with private endpoint | Prevents public internet exposure; immutable storage supports compliance evidence requirements |
| Certificate Authority | Azure Key Vault managed / Internal CA | Subject to CISO approval; centralises lifecycle management and enables automated rotation |
| Configuration Structure | Modular (per workload) | Reduces blast radius of a misconfiguration; enables phased rollout and workload-specific change control |

## 3.3 HLD Attachment Checklist

Document Repository Requirements

The following HLD artefacts must be completed, reviewed, and registered in the Document Repository as part of this trade review submission. Items marked as outstanding must be completed prior to implementation approval. - M365 DSC Solution Architecture Diagram — showing all components, authentication flows, data flows, and Azure resource relationships - Service Principal Permission Matrix — listing all App Registrations, their API permissions, and the M365 workloads they manage - Network Architecture Diagram — showing connectivity between the execution environment, Azure resources, and Microsoft 365 service endpoints (including firewall rules and private endpoints) - Azure Resource Architecture Diagram — showing resource groups, storage accounts, Key Vault, and execution infrastructure with naming conventions - Certificate Lifecycle Management Process — documenting issuance, storage, rotation, expiry alerting, and revocation procedures - Monitoring & Alerting Design — detailing drift alert flows, escalation matrix, SIEM integration, and dashboard design - Data Flow Diagram — showing configuration export data flow from M365 workloads through execution environment to storage - Disaster Recovery Design — including RTO/RPO targets, restoration sequence (Day 1: Teams/SharePoint; Day 2: Defender/Security & Compliance), and DR drill schedule

## 3.4 Open Issues & Decisions Required

| # | Open Issue / Decision Required | Owner | Status | Target Date |
| --- | --- | --- | --- | --- |
| OI-01 | Execution platform selection — confirm Azure Automation Runbooks vs. Azure Container Instances vs. on-premises server | IT Infrastructure | Open | TBD |
| OI-02 | Certificate Authority selection and CISO approval for Azure Key Vault usage | CISO / IT Security | Open | TBD |
| OI-03 | Alerting integration channel confirmation — confirm SIEM/SOAR platform and SOC alert routing | SOC / IT Security | Open | TBD |
| OI-04 | Auto-remediation scope for Phase 2 — define which workload configurations may be auto-remediated | IT Architecture | Open | Phase 2 |
| OI-05 | Data residency confirmation for Azure Blob Storage region selection | Data Governance | Open | TBD |
| OI-06 | Change management workflow integration — define approval gates for baseline configuration changes | Change Management | Open | TBD |

# 4. Document Control

| Document Title | M365 DSC — Trades Review Submission |
| --- | --- |
| Document Version | 1.0 (Draft for Review) |
| Date | January 2026 |
| Prepared By | [Name] — IT Infrastructure & Security |
| Reviewed By | Pending |
| Approved By | Pending |
| Classification | Confidential — Internal Use Only |
| Document Repository | [Insert link to Document Repository record] |
| Associated Change Record | [Insert change record reference] |
| Next Review Date | [Insert date — recommend 6 months post go-live] |

This document should be updated as open issues are resolved and decisions confirmed. All revisions must be recorded in the version history and the document re-registered in the Document Repository.